**CS673 Software Engineering**

**Team 4 : Team Four**

**Meeting Minutes**

**Meeting 7**

**Meeting Date: Nov 7th  
Time: 3:30 - 4:30 PM  
Place: In person  
Participants: Shubh, Hemant, Jaindra, Jerome, Tushar, Faizan**

**Minutes Taker: Jaindra   
Timekeeper: Jaindra  
Purpose: Sprints planning**

**Topics Discussed: Reviewed progress on assigned tasks, identified missing core functionalities, and planned collaborative efforts for the next two sprints.**

**Agenda:**

* **Updates on progress for each assigned section**
* **Core functionality and CI/CD pipeline planning**
* **Prioritization and scheduling for upcoming sprints**

**Discussions:**

* **Sprints: Decided to conduct two sprints before the next iteration, with each sprint focusing on a core functionality.**
* **Core Functionality & Integration Risks: Identified missing core features and integration risks, highlighting the need for CI/CD.**
* **Collaboration: Emphasized the need for collaborative work across all members to complete the next two sprints, with each sprint scheduled for one week.**
* **Commit Frequency: Noted the need for more frequent commits from all members.**
* **CI/CD Pipeline: Assigned Jaindra to set up the CI/CD pipeline with help from Tushar**
* **Configuration Files: Agreed on resolving blank .yml files to ensure proper CI/CD setup.**
* **Frontend Development: Discussed finalizing the frontend, with a focus on removing inline styles and enhancing component reusability.**
* **Prioritization of Features:**
  + **Subscription plans are marked as a low priority or to be removed if time constraints persist.**
  + **Job listings ranked as the second-lowest priority.**
  + **Recruiter-side functionality marked as a lower priority.**
  + **Analytics backend APIs set as a high priority for the next sprint.**
* **Testing: Shubh will handle Jest test cases, emphasizing the need for both Jest and API integration testing.**
* **API Integration & Frontend: Acknowledged that API integration is incomplete, with pending tasks on the frontend to ensure smooth user experience.**
* **Resume Analysis: Assigned Jerome, Jaindra, and Hemant to work on resume analysis functionality.**
* **Resume Upload and Analysis: Faizan to continue focusing on this section with additional support from the resume analysis team if required.**

**Key Decisions:**

* **Prioritize CI/CD, core functionality, and backend API development for analytics.**
* **Structured a collaborative sprint approach to complete essential tasks within the next two weeks.**

**Action Items:**

* **Jaindra: Complete CI/CD pipeline setup along with Tushar**
* **Shubh: Finalize Jest test cases and ensure coverage for all core functionalities along with Tushar.**
* **Jerome, Jaindra, Hemant: Continue development on resume analysis.**
* **Faizan: Focus on resume upload and analysis.**
* **All team members to increase commit frequency and work collaboratively towards sprint goals.**

**Meeting 6**

**Meeting Date: oct 21st  
Time: 2-3 PM  
Place: Zoom  
Participants: Shubh, Hemant, Jaindra, Jerome, Tushar, Faizan**

**Minutes Taker: Jaindra   
Timekeeper: Jaindra  
Purpose: Progress**

**Agenda:**

* **Review of individual assignments for project sections**

**Discussions:**

* **Faizan emphasized that everyone should focus on the dashboard page.**
* **Hemant was assigned the profile page.**
* **Jaindra was tasked with the job listings page.**
* **Shubh took responsibility for the shortlists page.**
* **Tushar will handle the resume analysis section.**
* **Jerome was assigned the manage subscriptions section.**

**Key Decisions:**

* **Assigned specific tasks to each team member for focused progress on application sections.**

**Action Items:**

* **Each participant to focus on their respective assigned sections and provide updates at the next meeting.**

**Meeting 5**

**Meeting Date: Mon, Oct 8  
Time: 8th October – 2-3 PM  
Place: Zoom  
Participants: Shubh, Hemant, Jaindra, Jerome**

**Minutes Taker: Shubh   
Timekeeper: Shubh  
Purpose: Update Meeting**

**Topics Discussed: This meeting focused on updates regarding our ongoing tasks such as Pivotal Tracker/Jira exploration, React setup, and design in Figma.**

**Agenda:**

* **Figuring Out Pivotal Tracker/Exploring Jira**
* **React Setup**
* **Figma**

**Discussions:**

* **Faizan shared updates on the completion of the React Jest and Redux setups, including testing and usage examples available on GitHub.**
* **Addressed the blockage issues with the Resume/JD upload page due to the navbar constraints.**
* **Reviewed the completion and distribution of acceptance tests for the project.**
* **Acknowledged the ongoing academic commitments affecting team member availability for project tasks.**
* **Clarified the upload functionalities for both recruiter and applicant sides, detailing actions for JD and Resume uploads.**
* **Discussed the progress in creating UML Class Diagrams to support all user stories in the project.**

**Key Decisions:**

* **Jaindra has joined the team responsible for creating components for the application.**
* **The team decided to switch to JIRA from Pivotal Tracker for project management.**

**Action Items:**

* **Jaindra will assist Shubh and Hemant with creating components for the application.**

**Meeting 4**

**Database Structure : Faizan to draft the initial database schema for review.**

**Date and Time: Fri, Sept 29 8:00 PM – 9:00 PM**

**Place: Zoom**

**Participants: Hemant, Jaindra, Amruth, Shubh, Tushar, Faizan**

**Minutes taker: Faizan**

**Timekeeper: Faizan**

**Agenda: Sprint planning (Sep 29 - Oct 5) & DB design review**

**Notes:**

* **Shubh and Hemant said that they can get started with FE**
* **Team did task breakdown for Sprint 1 (Sep 29 - Oct 5)**
* **Hemant said that Jerome and Jaindra will reach to Faizan for design**
* **Hemant said that Jaindra is shy to talk to Faizan**
* **Faizan went through the db design document**
* **Db design looks good for now. Tushar will make some updates later**
* **Tushar will setup the login**
* **We need to do a KT for rest of the team**

**Actions:**

* **Frontend**
  + **Setup JEST - Faizan**
  + **Setup Redux - Faizan**
  + **Create basic layout of the dashboard**
    - **Navigation sidebar (w/ routing) and base layout - Hemant & Shubh \* Create a new component and use it in App.tsx (don’t create anything inside App.tsx)**
      * **Description: Create routing in react based on ReactRouter (routes for all pages) (reuse components as much as possible)**
      * **Sidebar use MUI (UI library that we’ll use)**
      * **Sidebar Item and display respective pages**
      * **Connect Sidebar Item (onClick) to router navigation**
    - **Resume/JD upload (page) (blocked by Navbar) - Faizan**
* **Jaindra and Jerome will work on Figma reach out to Faizan**
* **Backend:**
  + **Login/Signup integration in React - Tushar**
    - **Use keycloak theme for login**
    - **Use keycloak theme for signup**
  + **Create all db tables in fastify using - Tushar**
  + **CRUD API for any 1 table - Tushar**
    - **Create API (POST)**
    - **Read API (GET)**
    - **Update API (PUT)**
    - **Delete API (PUT) (Soft deletes only)**
  + **Review DB design by Faizan - Tushar**
* **Knowledge Transfer (KT) meeting**

**Meeting 3**

**Database Structure : Faizan to draft the initial database schema for review.**

**Date and Time: Fri, Sept 21 2:00 PM – 4:00 PM**

**Place: Zoom**

**Participants: Hemant, Jaindra, Amruth, Shubh, Tushar, Faizan**

**Minutes taker: Hemant**

**Timekeeper: Hemant**

**Purpose: Env and Stack setup in all systems**

**Actions:**

* **Started setting up Docker, Postman, PGAdmin**
* **Ran through the initial boilerplate code to start off**
* **Debugged all errors and made sure all systems are supporting the stack and the env**

**Meeting 2**

**Date and Time: Fri, Sept 15 12:00 PM – 1:30 PM**

**Place: Zoom**

**Participants: Hemant, Jaindra, Amruth, Shubh, Tushar, Faizan**

**Minutes taker: Amruth**

**Timekeeper: Amruth**

**Purpose: Discussing the UI design, tech stack, MVP features, security considerations, and task assignments.**

**Agenda :**

**1. Discuss UI and tech stack**

**2. Finalize MVP features**

**3. Assign tasks for backend and frontend teams**

**4. Security considerations**

**5. Discuss GitHub protocol and project structure**

**Discussions :**

**1.UI Design :**

**Faizan initiated the discussion by asking if we should use Figma templates or design a detailed UI from scratch.**

**Tushar emphasized that the UI should be functional, mentioning that many teams rely on Material UI (MUI), which could be a good option.**

**2. Tech Stack :**

**Tushar outlined the tech stack for the project:**

**1. Authentication : Keycloak (OAuth 2.0 with JWT)**

**2. Backend : Fastify for APIs, Prisma ORM, PostgreSQL (tentative)**

**3. Frontend : React with TypeScript**

**4. UI Package : Material UI (tentative)**

**5. Cache : Redis**

**3. MVP Features :**

**Hemant suggested starting the process by finalizing the MVP features.**

**Tushar proposed that the MVP will include the following:**

**Applicant Dashboard : Upload Resume, Upload Job Description (JD), Analytics**

**Recruiter Dashboard : View Resumes, Analytics**

**Hemant raised a suggestion for a feature that would allow applicants to check if their resume is suited for a particular job.**

**4. Project Phases : Tushar stated that Phase 1 will focus on implementing the Resume ATS system, while Phase 2 will handle job listings if time permits.**

**5. Security Considerations :**

**Faizan questioned if security features should be included as part of the learning experience.**

**Tushar responded by explaining that the SQL database will not be exposed to the internet, and the API security will be handled through Prisma ORM. Prisma also creates types for the database, making it efficient and secure.**

**6. GitHub Protocol :**

**Faizan proposed that we establish a protocol for GitHub pull requests.**

**Tushar suggested using conventional commit comments to maintain structure.**

**7. Backend and Frontend Teams :**

**Hemant proposed Faizan and Tushar to work on the backend.**

**Tushar suggested dividing the team into three members for the backend and three for the frontend. He will begin with building the CRUD API before moving on to the frontend tasks.**

**Key Decisions :**

**Decided to use the proposed tech stack, including Fastify, Prisma, and Redis.**

**Agreed to focus on the ATS features for Phase 1 and job listings for Phase 2 if time permits.**

**Established a tentative security plan based on API security through Prisma.**

**Action Items :**

**UI Design : Faizan to explore UI options, potentially leveraging Figma and Material UI.**

**Tech Stack Setup : Tushar to set up the tech stack, focusing on Fastify and Prisma.**

**Backend and Frontend Division : Hemant to assign team members for backend and frontend tasks.**

**Meeting 1**

**Date and Time:** Fri, Sept 6 2:00 PM - 2:50 PM

**Place**: Zoom

**Participants:** Hemant, Jaindra, Amruth, Shubh

**Minutes taker: Jaindra**

**Timekeeper: Jaindra**

**Purpose: Project initiation meet**

**Agenda:**

* **Decide on a project idea**

**Discussions:**

* **The team discussed the course schedule for the semester with Hemant leading the conversation.**
* **Each team member shared the technologies they were familiar with to gauge the overall skill set of the group.**
* **It was collectively decided that the project would be a web application.**
* **Project Ideas :**
* **Idea 1: An online document analyzer specifically for legal documents (suggested by Shubh).**
* **Idea 2: A tool to shortlist proposals through a comparative analysis, providing both objective and subjective grading (suggested by Hemant). This idea was also considered for filtering job applications.**
* **Idea 3: A prototype generation tool that leverages generative AI to create prototypes based on user inputs (suggested by Jaindra). However, this idea was considered challenging due to the lack of domain knowledge about specific prototypes.**
* **Idea 4: A finance tracker app with AI integration to provide personalized recommendations based on spending habits and income, offering personal financial advice (suggested by Jerome).**
* **Idea 5: A grading tool that evaluates assignments based on a model assignment that represents a perfect grade (suggested by Hemant).**
* **The team is deciding between building an already popular project with improvements or developing a completely new idea. The initial inclination is to follow the first route, enhancing the application with a simpler UI and more sophisticated backend.**
* **The team discussed the potential use of Langchain, embeddings, a vector database, and Elasticsearch for the project. For the backend, Fastify and Prisma were identified as possible technologies.**
* **The team is leaning towards Idea 2 - a reviewer app that compares one document against others, helping to filter out key differences. The focus would be on creating a simple UI while implementing a more complex backend.**
* **The team was deciding on what to call the project but put it away for later discussions**

* **The team talked about starting the iteration 0 document**
* **Decided on possible use of Fastify, Prisma in backend.**
* **Security lead - jerome, Qna lead - shubh have agreed on going about the practises that would be in the project by the next meeting**
* **Jaindra was assigned the task of creating an empty repository on Git and notifying the team once it’s ready.**
* **Shubh and Jerome will collaborate on certain aspects of the project which includes testing.**
* **Jerome suggested that Fastify has a testing framework which could be used in the testing process.**
* **The team agreed to meet every Friday at 2 PM for project updates.**

**Key Decisions:**

* **Decided on the meeting time.**
* **Decided that the project would be a web application**

**Action Items:**

* **Think of more project ideas (Group)**
* **Setup Git and let the team know after creating an empty repository (Jaindra)**
* **Read about the technologies (Langchain, fastify….), (Group)**

**Links :**

* [**https://fastify.dev/docs/v1.14.x/Documentation/Testing/**](https://fastify.dev/docs/v1.14.x/Documentation/Testing/)